## Slide 1: QPModel+ Meeting #3
Qingqing Zhou
10/2020

## Slide 2
Should preferably conduct meetings in English language.
Prior to the meeting, publicly publish the meeting Calendar & Agenda (in English using GoogleDocs) with link on the main page of github repo.
After the meeting, publicly publish the meeting Minutes (in English using GoogleDocs) & Recordings with link on the main page of github repo.
Discussion during the meeting shall primarily focus towards project related technical considerations and information shared during the meeting should be non-proprietary.
Meeting shall be conducted in compliance with the applicable Export Control laws.
Code of Conduct for Open Source Meetings

## Slide 3: QPModel Status
Academic Collaborations
  Query Optimizer research based on QPModel
    [PAPER] Working on optimizer benchmark paper (target EOY): draft 50%.
    [PAPER] Working on a DL based optimizer improvement (target EOY): draft 20%.
Milestone | Deliverables
10/21 | Experimental code exercising different design options, including all major components (will upload) Overall System Design doc (/docs/qpmodelnotes.docx)

## Slide 4: Discussions
Fixed 2 weeks schedule every wed starting 10/28.
QPModel Usage
  QPModel as base? Ideal case. But riskier, may take longer time and more resource.
  Host DBMS as base? Leveraging but also limited to existing. Faster integration.
QPModel Focus
  2 stages: POC and engineering.
  POC on difficult and uncertain issues to demonstrate key designs or solutions.
  Engineering is after research which needs more resources and longer time.